Event & Appointment Management System

Project Tickets & Backlog

21 Tickets  •  6 Epics  •  4 Sprints  •  102 Story Points

Author: Osama-mater  •  March 2025

Epic Summary

| Epic ID | Title | Tickets | Total Points | Phase | Sprint(s) |
| --- | --- | --- | --- | --- | --- |
| EPIC-1 | Authentication & Authorization | 4 | 21 | 1 | Sprint 1 |
| EPIC-2 | Event Management | 5 | 32 | 1-2 | Sprint 2-3 |
| EPIC-3 | Appointment & Booking | 3 | 10 | 2-3 | Sprint 2-3 |
| EPIC-4 | Notifications | 3 | 16 | 3 | Sprint 3-4 |
| EPIC-5 | Reports & Analytics | 2 | 8 | 4 | Sprint 4 |
| EPIC-6 | Infrastructure & Cross-Cutting | 4 | 15 | 1-4 | Sprint 1-4 |
| TOTAL |  | 21 | 102 | 4 Sprints |  |

All Tickets

EPIC-1  —  Authentication & Authorization

| EAMS-001 User Registration API |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Feature | Priority | High | Status | To Do | Points | 3 |
| Epic | EPIC-1: Auth | Sprint | Sprint 1 | Assignee | Osama | Phase | Phase 1 |
| Description | Implement POST /api/auth/register endpoint that accepts name, email, and password. Validate input, hash the password with bcrypt (cost 12), and save user to the database. |  |  |  |  |  |  |
| Acceptance Criteria | - Returns 201 with user ID on success - Returns 400 with validation errors on bad input - Duplicate email returns 409 Conflict - Password stored as bcrypt hash — never plain text |  |  |  |  |  |  |

| EAMS-002 Login & JWT Token Issuance |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Feature | Priority | High | Status | To Do | Points | 5 |
| Epic | EPIC-1: Auth | Sprint | Sprint 1 | Assignee | Osama | Phase | Phase 1 |
| Description | Implement POST /api/auth/login. Validate credentials, issue JWT access token (15 min expiry) and refresh token (7 days). Store refresh token hash in database. |  |  |  |  |  |  |
| Acceptance Criteria | - Returns 200 with access + refresh tokens - Returns 401 for invalid credentials - JWT contains userId, email, role claims - Refresh token is hashed before storage |  |  |  |  |  |  |

| EAMS-003 Refresh Token Endpoint |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Feature | Priority | High | Status | To Do | Points | 3 |
| Epic | EPIC-1: Auth | Sprint | Sprint 1 | Assignee | Osama | Phase | Phase 1 |
| Description | Implement POST /api/auth/refresh-token. Validate the incoming refresh token, invalidate it, and issue a new access token + refresh token pair (rotation). |  |  |  |  |  |  |
| Acceptance Criteria | - Valid refresh token returns new token pair - Used/expired token returns 401 - Old refresh token is invalidated after rotation - New refresh token stored hashed |  |  |  |  |  |  |

| EAMS-004 Role-Based Authorization Middleware |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Task | Priority | High | Status | To Do | Points | 3 |
| Epic | EPIC-1: Auth | Sprint | Sprint 1 | Assignee | Osama | Phase | Phase 1 |
| Description | Configure RBAC using ASP.NET Core policy-based authorization. Define Admin, User, and Guest policies. Apply [Authorize(Roles=...)] on all relevant controllers. |  |  |  |  |  |  |
| Acceptance Criteria | - Admin-only endpoints return 403 for User/Guest - Guest can access public event list without token - All protected endpoints return 401 without token - Roles are read from JWT claims |  |  |  |  |  |  |

EPIC-2  —  Event Management

| EAMS-005 Create Event API |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Feature | Priority | High | Status | To Do | Points | 5 |
| Epic | EPIC-2: Events | Sprint | Sprint 2 | Assignee | Osama | Phase | Phase 2 |
| Description | Implement POST /api/events. Accept Title, Description, StartTime, EndTime, Location, MaxAttendees, IsPublic, and IsRecurring. Save to Events table. |  |  |  |  |  |  |
| Acceptance Criteria | - Returns 201 with event ID on success - StartTime must be in the future — validation error otherwise - EndTime must be after StartTime - Creator is automatically set from JWT claims |  |  |  |  |  |  |

| EAMS-006 Update & Cancel Event API |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Feature | Priority | High | Status | To Do | Points | 3 |
| Epic | EPIC-2: Events | Sprint | Sprint 2 | Assignee | Osama | Phase | Phase 2 |
| Description | Implement PUT /api/events/{id} and DELETE /api/events/{id}. Only the event creator or Admin can modify/cancel. Cancellation triggers notification to all attendees. |  |  |  |  |  |  |
| Acceptance Criteria | - Non-owner User returns 403 - Cancellation queues notifications for all confirmed attendees - Past events cannot be updated - Returns 404 for non-existent events |  |  |  |  |  |  |

| EAMS-007 List & Filter Events API |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Feature | Priority | Medium | Status | To Do | Points | 3 |
| Epic | EPIC-2: Events | Sprint | Sprint 2 | Assignee | Osama | Phase | Phase 2 |
| Description | Implement GET /api/events with query parameters: from, to (date range), location, status (upcoming/past/cancelled), page, pageSize. Guests see only public events. |  |  |  |  |  |  |
| Acceptance Criteria | - Pagination returns correct total count - Guest cannot see private events - Date filter works correctly for time zones - Returns empty list (not 404) when no results |  |  |  |  |  |  |

| EAMS-008 Scheduling Conflict Detection |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Feature | Priority | High | Status | To Do | Points | 8 |
| Epic | EPIC-2: Events | Sprint | Sprint 2 | Assignee | Osama | Phase | Phase 2 |
| Description | Add conflict detection service that checks: (1) user already has a booking in the same time slot, (2) the same location is booked at the same time. Used during event creation and appointment booking. |  |  |  |  |  |  |
| Acceptance Criteria | - User double-booking returns 409 with clear message - Location conflict returns 409 with conflict details - Conflict check is atomic (no race condition with optimistic concurrency) - Unit tests cover all conflict edge cases (overlap start, overlap end, fully contained) |  |  |  |  |  |  |

| EAMS-009 Recurring Events Engine |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Feature | Priority | High | Status | To Do | Points | 13 |
| Epic | EPIC-2: Events | Sprint | Sprint 3 | Assignee | Osama | Phase | Phase 2 |
| Description | Implement RecurrenceRule entity (Frequency: Daily/Weekly/Monthly, Interval, EndDate). Background service (Hangfire) generates future event instances. Each instance is independently cancellable. |  |  |  |  |  |  |
| Acceptance Criteria | - Daily/Weekly/Monthly frequencies generate correct instances - Cancelling one instance does not affect others - Background job runs on schedule and handles failures gracefully - RecurrenceRule is stored linked to the parent event |  |  |  |  |  |  |

EPIC-3  —  Appointment & Booking

| EAMS-010 Book Appointment API |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Feature | Priority | High | Status | To Do | Points | 5 |
| Epic | EPIC-3: Appointments | Sprint | Sprint 2 | Assignee | Osama | Phase | Phase 2 |
| Description | Implement POST /api/appointments/book. User specifies EventId. System checks conflicts, max attendees, and creates appointment with status Pending. |  |  |  |  |  |  |
| Acceptance Criteria | - Returns 201 on successful booking - Returns 409 on conflict - Returns 400 when event is full (max attendees reached) - Booking a cancelled event returns 400 |  |  |  |  |  |  |

| EAMS-011 Appointment Status Management |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Feature | Priority | Medium | Status | To Do | Points | 3 |
| Epic | EPIC-3: Appointments | Sprint | Sprint 3 | Assignee | Osama | Phase | Phase 2 |
| Description | Implement PUT /api/appointments/{id}/status. Allowed transitions: Pending → Confirmed, Pending → Cancelled, Confirmed → Cancelled, Confirmed → Completed. Admin can set any status. |  |  |  |  |  |  |
| Acceptance Criteria | - Invalid transitions return 400 with reason - Admin can override any transition - Status change timestamps are recorded - Cancellation by user triggers notification |  |  |  |  |  |  |

| EAMS-012 My Appointments List API |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Feature | Priority | Medium | Status | To Do | Points | 2 |
| Epic | EPIC-3: Appointments | Sprint | Sprint 3 | Assignee | Osama | Phase | Phase 2 |
| Description | Implement GET /api/appointments/my. Returns the authenticated user's appointments with event details, status, and date. Supports filtering by status. |  |  |  |  |  |  |
| Acceptance Criteria | - Returns only current user's appointments - Includes event title, date, location in response - Supports status filter: pending / confirmed / cancelled - Results are sorted by event start time |  |  |  |  |  |  |

EPIC-4  —  Notifications

| EAMS-013 Email Notification Service |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Task | Priority | High | Status | To Do | Points | 5 |
| Epic | EPIC-4: Notifications | Sprint | Sprint 3 | Assignee | Osama | Phase | Phase 3 |
| Description | Build IEmailService interface and implement with SMTP/SendGrid. Create HTML email templates for: booking confirmation, event reminder, and event cancellation. |  |  |  |  |  |  |
| Acceptance Criteria | - Email sent on booking confirmation - Email sent on event cancellation - HTML templates render correctly - SMTP credentials loaded from config (not hardcoded) |  |  |  |  |  |  |

| EAMS-014 Scheduled Reminder Background Job |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Task | Priority | High | Status | To Do | Points | 8 |
| Epic | EPIC-4: Notifications | Sprint | Sprint 3 | Assignee | Osama | Phase | Phase 3 |
| Description | Implement Hangfire background job that runs every 30 minutes, queries upcoming events, and sends reminder emails to confirmed attendees 24 hours and 1 hour before the event. |  |  |  |  |  |  |
| Acceptance Criteria | - Reminders sent exactly once at 24h before event - Reminders sent exactly once at 1h before event - Job failure is logged and retried (Hangfire retry policy) - Sent reminders recorded in Notifications table to prevent duplicates |  |  |  |  |  |  |

| EAMS-015 SMS Notification (Optional) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Task | Priority | Low | Status | To Do | Points | 3 |
| Epic | EPIC-4: Notifications | Sprint | Sprint 4 | Assignee | Osama | Phase | Phase 3 |
| Description | Integrate Twilio SDK. Add SMS opt-in flag per user. Send SMS reminders alongside email when user has opted in and phone number is provided. |  |  |  |  |  |  |
| Acceptance Criteria | - SMS sent only when user has opted in - Phone number validation applied before sending - Twilio credentials in configuration, not hardcoded - Failure does not break email notification flow |  |  |  |  |  |  |

EPIC-5  —  Reports & Analytics

| EAMS-016 Attendance Report API |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Feature | Priority | Medium | Status | To Do | Points | 5 |
| Epic | EPIC-5: Reports | Sprint | Sprint 4 | Assignee | Osama | Phase | Phase 4 |
| Description | Admin-only GET /api/reports/attendance. Returns per-event stats: total bookings, confirmed, cancelled, attendance rate. Supports date range filter. |  |  |  |  |  |  |
| Acceptance Criteria | - Returns 403 for non-admin users - Attendance rate calculated correctly - Supports from/to date range parameters - Response includes CSV export option via Accept: text/csv header |  |  |  |  |  |  |

| EAMS-017 Popular Events Report API |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Feature | Priority | Medium | Status | To Do | Points | 3 |
| Epic | EPIC-5: Reports | Sprint | Sprint 4 | Assignee | Osama | Phase | Phase 4 |
| Description | Admin-only GET /api/reports/popular-events. Returns events ranked by booking count within a given date range. Paginated. |  |  |  |  |  |  |
| Acceptance Criteria | - Returns 403 for non-admin - Correct ranking by confirmed booking count - Supports date range and top-N parameter - Returns useful event details (title, date, bookings, capacity) |  |  |  |  |  |  |

EPIC-6  —  Infrastructure & Cross-Cutting

| EAMS-018 Global Exception Handling Middleware |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Chore | Priority | High | Status | To Do | Points | 3 |
| Epic | EPIC-6: Infrastructure | Sprint | Sprint 1 | Assignee | Osama | Phase | Phase 1 |
| Description | Implement a global exception handling middleware that catches unhandled exceptions and returns consistent ProblemDetails responses. Logs all exceptions via Serilog. |  |  |  |  |  |  |
| Acceptance Criteria | - All unhandled exceptions return RFC 7807 ProblemDetails JSON - Validation errors return 400 with field-level messages - Domain/business exceptions return 409 or 400 - Stack traces never exposed in production |  |  |  |  |  |  |

| EAMS-019 Serilog Structured Logging Setup |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Chore | Priority | Medium | Status | To Do | Points | 2 |
| Epic | EPIC-6: Infrastructure | Sprint | Sprint 1 | Assignee | Osama | Phase | Phase 1 |
| Description | Configure Serilog with console sink (development) and file sink (production). Log request/response summaries, user ID from JWT, and correlation IDs. |  |  |  |  |  |  |
| Acceptance Criteria | - Logs include timestamp, level, message, exception - User ID logged on authenticated requests - Correlation ID propagated through request pipeline - Log level configurable via appsettings.json |  |  |  |  |  |  |

| EAMS-020 Swagger / OpenAPI Documentation |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Chore | Priority | Medium | Status | To Do | Points | 2 |
| Epic | EPIC-6: Infrastructure | Sprint | Sprint 1 | Assignee | Osama | Phase | Phase 1 |
| Description | Configure Swashbuckle with XML comments, JWT Bearer authentication support, and endpoint descriptions. All endpoints must have summary and response type documentation. |  |  |  |  |  |  |
| Acceptance Criteria | - Swagger UI accessible at /swagger in development - JWT bearer token input available in Swagger UI - All endpoints documented with summary and response codes - Request/response DTOs shown with property descriptions |  |  |  |  |  |  |

| EAMS-021 Unit Tests — Application Layer |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Type | Chore | Priority | High | Status | To Do | Points | 8 |
| Epic | EPIC-6: Infrastructure | Sprint | Sprint 4 | Assignee | Osama | Phase | Phase 4 |
| Description | Write xUnit tests for all use cases in the Application layer using Moq for dependencies. Cover: happy path, validation errors, conflict detection, role checks. |  |  |  |  |  |  |
| Acceptance Criteria | - 70%+ code coverage on Application layer - All conflict detection scenarios covered - Tests use Moq — no real database calls - Tests are fast (<2s total run time) |  |  |  |  |  |  |